MVP DEVELOPMENT REPORT

CKD Risk Prediction System

ACE GEN AI Bootcamp — Team 10

# Project Overview

Team 10 — D. Shravanthi (Team Lead), K. Rohit (Product Owner), E. Varun (Business Owner), Geetha (Scrum Master) — is building an end-to-end Chronic Kidney Disease (CKD) risk prediction system as the bootcamp capstone project.

Development Methodology: Agile Scrum      |      Sprint Model: Incremental MVP Delivery      |      Total Sprints: 2 (15-day roadmap)

# What Is Our MVP Strategy?

Instead of building the complete application at once, the project follows an Incremental MVP (Minimum Viable Product) approach. Each sprint delivers a functional, demonstrable product increment — from a validated dataset, to an explainable AI model, to a deployed Streamlit application — that adds real value while moving toward the final system.

Every sprint answers three questions:

- What business problem are we solving?

- What working functionality will we deliver?

- How does it contribute to the final product?

# MVP Roadmap

| Sprint | MVP Goal | Working Deliverable | Progress |
| --- | --- | --- | --- |
| Sprint 1 (Days 1–7) | Foundation & Data MVP | Clean clinical dataset, EDA, and baseline classifiers ready for tuning | ✅ 100% |
| Sprint 2 (Days 8–15) Current | Model, Explainability & Release MVP | Best classifier validated, SHAP explainability, deployed Streamlit app, User Guide/README, and final testing | 🚧 In Progress |

# Sprint 1

## Foundation & Data MVP

Sprint Goal

Establish the project foundation: collect and understand the clinical dataset, and prepare it for model development.

Business Value

A reliable, cleaned dataset of 35 clinical input features across 5 CKD risk classes, ready for model training.

Parallel Team Activities

| Workstream | Activities |
| --- | --- |
| Data Collection & Understanding | Sourced the CKD clinical dataset; reviewed feature definitions and class distribution across 5 target CKD stages. |
| Data Cleaning & Preprocessing | Handled missing values, encoded categorical features, and prepared the feature pipeline for the 35 clinical inputs. |
| Baseline Modeling | Trained initial baseline classifiers to establish a starting performance benchmark. |
| Project Setup | Repository structure, branching strategy (scrum_master branch), and initial Scrum artifacts (backlog, Definition of Done) established. |

MVP Deliverable

- Cleaned, feature-engineered clinical dataset

- Baseline classifier performance benchmark

- Project repository and Scrum foundations in place

Sprint Outcome

The data foundation and baseline models are complete, setting up Sprint 2's model development work.

# Sprint 2

## Model, Explainability & Release MVP  (Current Sprint)

Sprint Goal

Finalize the best-performing CKD classifier, make its predictions explainable, expose it through a deployed app, and deliver a fully tested, demo-ready product.

Business Value

Clinicians and reviewers get accurate CKD stage predictions with transparent reasoning, delivered through a tested, deployed application ready for demonstration.

Parallel Team Activities

| Workstream | Activities |
| --- | --- |
| Model Validation | Compared Logistic Regression, Decision Tree, Random Forest, and Gradient Boosting classifiers by weighted F1-score to select the best performer. |
| Explainability | Integrated SHAP (SHapley Additive exPlanations) to surface which clinical features drive each individual prediction. |
| App Development & Deployment | Built and deployed the Streamlit application with Home, Prediction, Analytics, and About pages. |
| Documentation | Authored the User Guide / README reflecting the actual repository structure and app usage. |
| Testing & QA | End-to-end and regression testing of the prediction pipeline and Streamlit app. |
| Carryover (from Sprint 1) | Closed out remaining data-pipeline refinements and Scrum documentation items carried into this sprint. |

MVP Deliverable

- Validated best-fit classifier (selected by weighted F1-score)

- SHAP-based explainability integrated into predictions

- Deployed Streamlit app (Home, Prediction, Analytics, About)

- User Guide / README

- Fully tested, demo-ready CKD Risk Prediction System

Sprint Outcome

Sprint 2 is in progress (Days 8–15); model validation, explainability, deployment, and testing are on track for completion, closing out the 15-day roadmap.

# MVP Progress Summary

| Sprint | MVP Produced | Status |
| --- | --- | --- |
| Sprint 1 | Clean Dataset & Baseline Models | Complete |
| Sprint 2 | Validated Model, SHAP Explainability, Deployed App & Testing | In Progress |

# Final MVP Vision

At the end of Sprint 2, the application will provide:

- Digital intake of 35 clinical input features

- AI-powered CKD risk classification across 5 risk stages

- Best-fit model selected via weighted F1-score across Logistic Regression, Decision Tree, Random Forest, and Gradient Boosting

- SHAP-based explainability for every prediction

- A four-page Streamlit application: Home, Prediction, Analytics, About

- Clear User Guide / README documentation

- A complete, end-to-end working product ready for demonstration

This report demonstrates a true Agile MVP approach, where each of the two sprints delivers a usable increment toward the final CKD Risk Prediction System.